**Project: Development of an eCommerce Website**

**Objective:**

To Develop an eCommerce Website that aims to provide an impactful display, experience that will draw the users to buying, and simple but useful functionalities that promotes convenience.

**Scope and Limitations:**

**Scope:**

1.Website Design and Development

* Responsive layout for desktop, tablets and mobile devices
* A functional Homepage
* Viewable products with unique and detailed information
* Working shopping cart with;
* Checkout and payment system

2. User Features(Customers)

* Customer registration and Login
* Product Browsing, filtering and searching
* Cart Management
* Custom Product Management
* Order History

3.Admin Panel

* Product and Inventory Management
* Sales Dashboard
* Order and Customer Management(Blocking or Deleting an Account

**Limitations:**

1.No Mobile App Development

* The scope only cover a responsive website not a native mobile app

2.Limited Language and Currency Support

* This website will be available on one language and currency only

3.Third-party dependencies

* Performance and Use of third-party services(payment systems, shipping tracker) are outside the project’s control

4.Information Accuracy

* The price, name or the product itself may be or may not be true to what it really is.

|  |  |
| --- | --- |
| **WEEK1** | UI(User and Admin User Interface, Web Size Only)  UI TO HTML,  BASIC DATABASE Framework(mySql) – For testing |
| **WEEK2** |
| **WEEK3** |
| **WEEK4** | Completed all static UI |
| **WEEK5** | Complete Database Framework,  All UI turned unto an HTML program,  Add Data to Database(Prod Informations, receipts, User Informations), |
| **WEEK6** |
| **WEEK7** |
| **WEEK8** | Prototype2 - Some Features integrated |
| **WEEK9** | All User Features,  Inventory Management, |
| **WEEK10** |
| **WEEK11** |
| **WEEK12** | Prototype3 – All User Features Integrated |
| **WEEK13** | All Admin Features |
| **WEEK14** |
| **WEEK15** |
| **WEEK16** | OUTPUT(All Features are working) |